## Slide 1: Final Presentation
Group 1
May 1, 2017

## Slide 2: Final Report
On all fronts, development of Oaksim exceeded the development schedule initially outlined in our SRS. Full implementation of all intended primary features were realized on schedule:
Real-time assembly of user-inputted GAS-Syntax ARM assembly into associated opcode bytes.
Full memory display of available registers and memory regions.
Real-time error checking of inputted ARM instructions, notification of erroneous code is made instantly available to the user.
Memory group colorization full and GAS syntax highlighting
UI refactor/restructure to welcome new additions

## Slide 3: First implementation of ARM assembler(March 9)
Web-based assembler implemented with support.
Assembles basic GAS(GNU) syntax arm assembly directly into an array of bytes.
First pass “flex” UI design
Moderate error detection
Supports for preprocessor macros

## Slide 4: Second Pass Implementation(March 27)
UI fully realized and structured
GAS syntax fully implemented
Memory view and first phase of “simulation” context implemented
Colorized memory regions and interactive memory view of assembled byte code
Hex view (xxd formatted) of data showing offset, bytes, and ascii view columns
Support for virtual floating point instructions and co-processor instructions
Thumb assembly fully implemented(!)

## Slide 5: Second Pass Implementation(March 27)

## Slide 6: Second Pass Implementation(March 27)

## Slide 7: Schedule Goals Fulfilled
●1/23 - 2/5 Completed on Schedule
○Research and prototyping
●2/6 - 3/19 Completed on Schedule
○Minimal assembler/debugger functionality
●3/20 -4/16 Completed on Schedule
○Feature extensions and GUI
●4/17 - 5/14 Completed on Schedule
○Quality assurance and feedback

## Slide 8: Initial Bugs
As of the time of this report, all runtime bugss discovered during the devlopment phase have been dealt with:
Error reporting can be vague(lexer is “statement” based and not “line number” based)
Certain combinations of instructions can cause the assembler to crash at times(through heavy preprocessor macro usage)
UI due for refactor(currently hard-coded and not modular)
Somewhat heavy load times(11 MB of javascript code, due to be minified)
Browser compatibility issues

## Slide 9: Afterword